## Slide 1: Delivering Quality
- a project approach

## Slide 2: Quality and projects
Aim of quality
  To achieve lasting, continuous improvement

## Slide 3: Achieving Lasting improvement
Involves
  People
  Processes
  Commitment
  Training
  Communication
Notes: People – co-operative and supportive management style,
clear standards,
objective measures
effective recognition of achievement
Processes - identifying improvement opportunities
setting up projects to tackle and resolve the opportunity
Commitment - making sure that each individual understands their role
making sure that each individual understands their customers requirements
Improvement cannot succeed without communication of the need and changes needed
Training is an essential part of both implementing change and maintaining the improvement

## Slide 4: Traditional approach
Identify problem
Set up a team
See what they can achieve
Decide if it is good enough Ready Fire Aim

## Slide 5: Traditional approach
Lots of activity takes place
Lots of people get involved
Considerable disruption takes place
Little benefits result

## Slide 6: Why a project team based approach?
Provide visible success
Spread involvement throughout the business
Benefits of a disciplined approach
Remove problem completely
Allows complete focus on the problem

## Slide 7: Project Ground Rules
Must have owner and leader
Clear objectives
Definite start and target dates
Project remains open until permanent solution demonstrated
Record all benefits
Recognise all benefits

## Slide 8: 5 Stage Project Approach
Project proposal
Problem solving
Education, Training and Communication
Implementation planning
Implementation and Follow-up

## Slide 9: 5 Stage Project Approach
Improvement opportunity identified
Project selection
Project proposal
Team selection
Problem solving
Education, Training and Communication
Implementation planning
Implementation and Follow-up
Tools and Techniques

## Slide 10: 5 Stage Project Approach
Improvement opportunity identified
  Can come from anywhere in the organisation

## Slide 11: 5 Stage Project Approach
Project selection
  Selected by steering group
  Selected by agreed criteria based on business needs
  Criteria may change over time
    Early
      Probability of early success
      Visibility of any solution
    Later
      Cost saving
      Effect on customers

## Slide 12: Possible Selection Criteria
Effect on customers
Effect on internal effectiveness
Cost benefits
Ease of solution
Visibility of solution

## Slide 13: 5 Stage Project Approach
Project proposal defines:
  Problem
  Improvement objective
  Measures
  Targets
  Milestones
  Phasing
  Special resources required
  Proposed team

## Slide 14: 5 Stage Project Approach
Team selection
  Mixture of skills
    Leadership
    Analysis
    Job knowledge and skills
    Enthusiasm
    Ownership
    Hard work
  Skills matrix
  5-8 people

## Slide 15: Project Structure

## Slide 16: Project Structure
Project owner
Project team leader
Project ground rules

## Slide 17: Project Owner
Manager
Member of steering group
Ensures quality principles always applied
Ensures team members get help and training when needed
Ensures appropriate recognition
Promotes project and its success

## Slide 18: Project Team Leader
Day to day management
Responsible for right project approach and quality principles
Responsible for the team achieving the project objectives

## Slide 19: 5 Stage Project Approach
Problem solving
  Identify possible causes
  Investigate and fix
  Analyse data to identify root causes
  Identify possible solutions
  Select and test solution
  If solution viable
    Move to implementation satges
  If solution not viable
    Review position
    Possibly restart

## Slide 20: 5 Stage Project Approach
Education, Training and Communication
  Identify and involve all those affected by the solution
  Educate them about the reasons why the change is being made
  Train the people you want to operate differently
  Communicate with everyone to explain what is going on
  Get their views on the solution and implementation
  LISTEN

## Slide 21: 5 Stage Project Approach
Implementation planning
  Produce a detailed implementation plan
  Use critical path analysis to plan timing and resource requirements
  A good plan makes communication much easier

## Slide 22: 5 Stage Project Approach
Implementation plan includes
  Planned activities
  Who is involved
  What training they need
  Measures during implementation
  Finance and resource requirements
  Critical path

## Slide 23: 5 Stage Project Approach
Implementation and Follow-up
  Measure effect of implementation
  If results are unsuccessful look for lesson o learn and not culprits
  If successful look for other areas where the change can be implemented
  Produce plans for control and audit
  Ensure recognition for contributers

## Slide 24: Tools and Techniques