## Slide 1: Risk Management
Provided by Mearsecroft Limited

## Slide 2: Risk Management
What is risk?
Risk is an element of uncertainty, which could result in loss, damage, or any other undesirable event.
  Most people would choose a low risk, that is:
    High probability of success, profit, or some form of gain with little risk factors.
Almost any change good or bad involves risk:
  Overtime costs.
  Inventory shortages.
  Future sales.
  Geological survey results.
  Personnel fluctuations.
  Changing labour costs.
  Government approval.

## Slide 3: Risk Management
Anticipating risk.
  Common sense.
    Gut feeling, something doesn’t feel right.
  Past experience.
    Learning from previous mistakes, or better still, other’s.
  Historical data
    Our experience is limited, databases of past events and outcomes
  Tools and aids
    Check lists
    Fault/event trees
    Decision trees
  Independent assessors
    Experts within the organisation
    May be able to spot things that may be missed
  Creative thinking
    Spotting unprecedented risks by asking creative questions

## Slide 4: Risk Management
Once the risks have been identified, a model can help quantify the risks:
  Quantifying risk – means putting a price on risk, and deciding whether it is worth taking.

## Slide 5: Risk Management
Categories of risk
  Business
    The market or the requirements may not materialise
    Customers may not pay the price
    Competitors leading in the market
  User acceptance
    Functions required may not be delivered
    Requirements not established correctly
  Technical
    Function or quality beyond current technological capability
  Implementation
    Skills and abilities not available
    Unable to understand the processes
  External
    Product is dependent on the successful development of another product or component
    Third parties may not deliver a product or component

## Slide 6: Risk Management
Mitigating risk
  Avoidance
    Abort plan
    Escape clause in contract
    Leave risk with customers
  Transference
    Subcontract to those more able to handle the risk factors
  Reduction
    Insurance
    Additional capital equipment
  Attitudes may either be:
    Reactive (respond when things go wrong)
    Proactive (forward planning)

## Slide 7: Risk Management
Event and fault trees.
  ET’s.
  Describe system events and consequential failures – accident sequences.
  ET is made up of a sequence of events constructed using deductive (forward) logic.
  FT’s.
  Describe ways in which a system involved in an accident can fail – relationships among events leading to an undesirable event.
  FT are developed using inductive (backward) logic.

## Slide 8: Risk Management
Risk Management compromises :
  Risk Assessment.
    Identifying and analysing risk.
  Risk Control.
    Taking steps to reduce risk, providing contingency, monitoring improvement etc.
  RM is important for.
  Ensuring that a project is not succoured.
  Preventing accidental loss or damage.
  Avoiding fraud.
  Ensuring smooth running of systems.
  Maintaining career prospects.

## Slide 9: Risk Management
Three ways of thinking about Risk
  Quantitative Risk
    Mathematical and statistical calculations
    Deterministic Decision making
  Socially Constructed Risk
    People’s perceptions of risk is much different from calculations
    Engineers’ perceptions affect their calculations
  Qualitative Risk
    A compromise between the quantitative and social schools
    Useful for prioritising risk mitigation tactics

## Slide 10: Risk Management
Continued…
  Risk management seeks to tackle at least on of the three elements of risk by:
    Reducing the likelihood of the hazard occurring (P(h) = potential of hazard)
    Reducing the likelihood of the hazard leading to accident or loss (P(a) = potential for accident)
    Reducing the amount of loss (L)
    R = P(h) x P(a) x L

## Slide 11: Risk Management
Risk Assessment.
  Risk identification produces a risk items checklists, comparison with experience (assumption analysis), decomposition.
  Risk analysis assesses the loss probability and magnitude for each item, performance and cost models, statistical decision analysis.
  .
  Risk prioritisation produces a ranked ordering of risk items, a risk exposure analysis and risk leverage (cost benefit analysis).

## Slide 12: Risk Management
Risk Control.
  Risk-management planning helps you address each risk item - avoiding (relaxing requirement), transferring (sub-contracting) or reducing (insuring) risk.
  .
  Risk resolution produces a situation where risk items are eliminated or resolved - prototypes, simulations, analyses.
  Risk monitoring involves tracking progress toward resolving risk items and taking corrective action against agreed milestones.

## Slide 13: Risk Management

## Slide 14: Risk Management
Risk Management Plan.
Risk can be categorised in two areas, project and technical risks.
  Project risks are those concerned with schedule, personnel or requirements problems.
  Technical risks are those associated with design, implementation and maintenance.
  There may be risks associated with specification ambiguity, technical uncertainty, and technical obsolescence.
  Risks can occur because a problem is harder to solve than the project team anticipated.

## Slide 15: Risk Management
Risk Analysis and Identification
Project Risks
What if …….
    a team member is unclear about the project specification?
    a particular phase of the project overruns?
    one of the project team becomes ill or is absent?
    the project teams leaves?
    the team find that they have insufficient knowledge of the development language used?
    the team members cannot gain access to facilities?

## Slide 16: Risk Management
Risk Analysis and Identification
Technical Risks
What if …..
    part of the project cannot be implemented?
    equipment become faulty?
    the team discovers the software used to develop the system is unstable and prone to crashing?
    the team decide that UML is unstable for designing the project?
    all/part of the project is lost due to viruses?
    the team cannot install/configure some of the software used in the project?
    Some question to consider…

## Slide 17: Risk Management
  An estimation phase rates each risk according to the likelihood of the risk, and the consequences associated with the risk should it occur.
  Risk assessment involves examining the accuracy of the estimates made in risk estimation in order to prioritise those risks.
  Risk Management involves detailing contingency plans that show how the project team will react if any problems actually occur, and some proactive measures that can be taken when they occur.